## Slide 1: Professional Negligence- some unfortunate lessons from our peers
By Trevor Drury
For
The Consultant Quantity Surveyors Association
19 September 2014

## Slide 2: PROFESSIONAL NEGLIGENCE
HOW TO AVOID IT BEING YOU!
But first....

## Slide 3: PROFESSIONAL NEGLIGENCE
Back to School-
To establish a claim in negligence a claimant must show:
1- the existence in law of a duty of care
2-behaviour that has fallen short of that required
3- a causal link between conduct and damage sustained
4.-foreseeability that the conduct was likely to cause damage

## Slide 4: PROFESSIONAL NEGLIGENCE
Foreseeability:
Donoghue v Stevenson (HL 1932) established the neighbour principle
“ reasonable care to avoid acts or omissions which you can reasonably foresee would be likely to injure your neighbour.......persons who are so closely and directly affected by my act that I ought reasonably to have them in contemplation…..”

## Slide 5: PROFESSIONAL NEGLIGENCE
There must be sufficient proximity – i.e. that the act directly affects a person who the defendant would know to be directly affected by his careless act
It must also be just and reasonable to impose such a duty.

## Slide 6: PROFESSIONAL NEGLIGENCE
Just and reasonable:
Caparo Industries v Dickman (HL, 1990) – preparing a statutory audit did not impose a duty to the Claimant as potential investors or shareholders
What is important is the defendants knowledge of the purpose for which the information is required

## Slide 7: PROFESSIONAL NEGLIGENCE
In cases of professionals there is usually a contract between the client and the consultant
Professional negligence is a breach of the contract but it may also be tortious
In tort the client has the benefit of a more favourable limitation period 6 years from the date of damage or where latent, 3 years from the date of knowledge and caused by an identifiable defendant – could apply to negligent professional advice and building defects

## Slide 8: PROFESSIONAL NEGLIGENCE
A person who provides services as a professional possessing a special expertise may assume responsibility giving rise to tortious liability irrespective of whether there is a contractual relationship

## Slide 9: PROFESSIONAL NEGLIGENCE
Quantity Surveyors
Duty of care owed to his client/Employer
His authority is derived from or limited by the express terms of construction contract
Required to exercise judgement fairly and professionally between the parties

## Slide 10: PROFESSIONAL NEGLIGENCE
Liability is not absolute – Claimant must prove that the QS has not exercised the standard of care required
Bolam v Friern Hospital Management Committee [1957]
  “where you get a situation which involves he use of some special skill or competence, the test as to whether there has been negligence or not ...is the standard of the ordinary skilled man exercising and professing to have that special skill”

## Slide 11: PROFESSIONAL NEGLIGENCE
Letters of Intent
Don’t do it ....get the contract in place!
A sad tale of a well know QS practice that did not....

## Slide 12: PROFESSIONAL NEGLIGENCE
Letters of Intent
Ampleforth Abbey Trust v Turner & Townsend Project Management Ltd EWHC 2137 (TCC)
PM sued for a failure to secure a signed contract and T&T’s reliance on a number of letters of intent
As the financial cap was reached on each LOI, PM just issued another
Delays to project but as LAD’s not covered in the LOI and Employer had to settle commercially at a lesser figure

## Slide 13: PROFESSIONAL NEGLIGENCE
Court held that T&T negligent
Breach of duty to exercise reasonable skill and care in procuring the contractor on a building contract
Did not focus of the issues holding up the signing of the contract
Failed to exert sufficient pressure on contractor
A good prospect that the contractor would sign the contract with an LAD clause
Breach of duty caused a loss
Contract would have been of material benefit to the Employer

## Slide 14: PROFESSIONAL NEGLIGENCE
Duty to secure a performance bond
  Sweett(UK) Ltd v Michael Wright Homes[2012]
  Sued for failing to secure a performance bond
  Duties included preparation of contract documents
  Sweett did draft a bond and made it a requirement of the contract
  Applied pressure on the contractor
  Contractor went into liquidation
Held – no absolute duty. Had used reasonable skill and care

## Slide 15: PROFESSIONAL NEGLIGENCE
Project Management
  Breach of planning consent – demolition of existing structures in breach of planning consent in order to bring about a “new build” scheme which would save the VAT that a refurbishment scheme would add to its costs. The PM was trying to go the extra mile for the client but then ended up instructing a demolition that it thought it could retrospectively obtain permission for.
  The reality was that the planning authority would not grant planning and the scheme was left with no where to go as it was clearly impossible to undo the demolition
  The PM was (in my opinion) negligent although his actions were in an effort to increase the client’s profits.

## Slide 16: PROFESSIONAL NEGLIGENCE
Project manager’s beware!
  Delay and associated loss and expense claim caused by a failure of a geotechnical engineer to make appropriate arrangements for the remediation of contaminated soil. PM brought in for contribution for his part in failing to secure a “home” for the contaminated material on an adjacent site.
  Although main liability with engineer, failure to ensure the Project Execution Plan had been issued setting out the communication strategy, poor advice of the extent and quantum of delays etc left PM exposed to potential small contribution due to the confused nature of communication and clarity on roles and responsibilities .

## Slide 17: PROFESSIONAL NEGLIGENCE
Know your contract!
  Contract Administrator issued traditional JCT contract which included the nomination provisions
  Nominated a sub-contractor without complying with the nomination provisions
  Domestic sub-contract entered into
  Subcontractor caused a delay
  CA issued an EOT as if a nominated i.e. Employer liability
  Employer sued CA

## Slide 18: PROFESSIONAL NEGLIGENCE
Relevant expertise?
  PM failed to ensure that a design and build contractor had adequate professional indemnity insurance. A dome on the building collapsed due to design defects.
  It was found that PM had a duty of care to ensure that adequate insurance was in place . If the PM did not have the expertise in this field he should have sought expert advice

## Slide 19: PROFESSIONAL NEGLIGENCE
Duty to warn!
  PM employed to manage the construction of a new factory. A fire destroyed the factory very quickly and the PM’s were sued for failing to advise on the combustible nature of the insulation used.
  The PM’s were found to be in breach of a duty of care to advise the client of the risk, even though the client would not have acted upon the advice. The PM’s appointment included specifying materials

## Slide 20: What could possibly go wrong?
Being a post box is not good enough!
  PM’s appointed to design and install restaurant kitchen equipment. There was a problem with the spit roaster after opening of the restaurant and there was a fire. The PM’s had a duty to check that the equipment was fire proof and that the manufacturers recommendations were followed.
  The PM sent a letter received from the manufacturer to the client which was ignored but the PM’s were considered on appeal to be liable as they should have been more proactive in assessing the fire risk than merely sending on the manufacturers letter.

## Slide 21: Further Areas for Consideration
Health & safety file handover at PC. Ensuring proper commissioning of M&E services with test certificates.
Arguments between client or tenant and project manager whether Practical Completion properly achieved i.e. Still too many items of outstanding work or commissioning
Over certification of monies due to a contractor or failure to deduct the value of works not in accordance with the specification . An issue if the contractor becomes insolvent
Failing to properly report on the effects of delays

## Slide 22: Further Areas for Consideration
Failure to properly programme and manage the design phase
Failure to ensure performance bonds and warranties in place from sub-contractors with design liabilities
With effect from 1st May 2009 the RICS New Rules of Measurement came into force which introduced a clear framework which facilitates a systematic approach to compiling cost estimates and cost plans. It requires that risk management uses specific risk allowances for each risk and not a standard percentage across the board. Failure to use these new rules may leave the QS and PM negligent if costs are not properly controlled

## Slide 23: RICS – “Appointing a project manager”
Ist Edition April 2013
This is a Guidance Note as far as a Chartered Surveyor is concerned and is “Recommended Good Practice”
Members are not required to follow the recommendations but:
  “ When an allegation of professional negligence is made against a surveyor, a court or tribunal may take account of the contents of any relevant guidance notes published by RICS in deciding whether or not the member had acted with reasonable competence”

## Slide 24: PROFESSIONAL NEGLIGENCE
A word to the wise!
  Make sure you know what is in your own appointment
  Do not stray outside of scope and terms of that appointment.
  Do not try to do what the client wants all of the time. It could land you in trouble as a professional
  There is a duty to warn even if not your direct responsibility or the client will not listen anyway
  Reasonable skill and care not fitness for purpose
  Keep within your PI policy scope
  Remember a PM is the top of the tree and likely to be targeted for at least contribution

## Slide 25: THANK YOU
TREVOR DRURY
MBA, PG Dip Project Management, PG Dip Bar, PG Dip Law, FRICS, FCIOB, MCIArb
Managing Director
Morecraft Drury
0117 313 1515 or 020 7769 6781
07760 294 201
trevor.drury@morecraft-drury.com
www.morecroft-drury.com
Castlemead, Lower Castle Street, Bristol, BS1 3AG
Central Court, 25 Southampton Buildings, London WC2A 1AL